**1st Sprint**

**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 15 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 28/11/2016 | Melvin Chew Soon Jie | - | - | Create login page |
| Chiang Chin Liang | - | - | Add new member |
| Khor Yi Yau | - | - | Update member |
| Lim Zhen Kai | - | - | View and search member |
| Chai Vhon Hui | - | - | Delete member |
| 29/11/2016 | Melvin Chew Soon Jie | Create login page | Unclear user requirements | Design the login UI |
| Chiang Chin Liang | Add new member completed. | Unclear user requirements | Design add new member UI |
| Khor Yi Yau | Update member completed | Unclear user requirements | Design update member UI |
| Lim Zhen Kai | View member completed | Unclear user requirements | Design view and search member UI |
| Chai Vhon Hui | Delete member completed | Unclear user requirements | Design delete member UI |
| 30/11/2016 | Melvin Chew Soon Jie | Design the login UI completed | - | Code the login page |
| Chiang Chin Liang | Design add new member UI completed | - | Code the add new member UI |
| Khor Yi Yau | Design update member UI completed | - | Code the update member UI |
| Lim Zhen Kai | Design view and search member UI completed | - | Code the view and search member UI |
| Chai Vhon Hui | Design delete member UI completed | - | Code the delete member UI. |
| 1/12/2016 | Melvin Chew Soon Jie | Code the login page completed | Layout is hard to adjust. | Test the login page UI |
| Chiang Chin Liang | Code the add new member UI  completed | Layout is hard to adjust. | Test the add new member UI. |
| Khor Yi Yau | Code the update member UI completed | Layout is hard to adjust. | Test the update member UI. |
| Lim Zhen Kai | Code the view and search member UI completed | Layout is hard to adjust. | Test the view and search member UI |
| Chai Vhon Hui | Code the delete member UI completed | Layout is hard to adjust. | Test the delete member UI |
| 2/12/2016 | Melvin Chew Soon Jie | Test the login page UI completed | Font size too small and color not contrast enough. | Code the function for login page UI. |
| Chiang Chin Liang | Test the add new member UI completed | Font size too small and color not contrast enough. | Code the function for add new member UI. |
| Khor Yi Yau | Test the update member UI completed | Font size too small and color not contrast enough. | Code the function for update member UI. |
| Lim Zhen Kai | Test the view and search member UI completed | Font size too small and color not contrast enough. | Code the function for view and search member UI. |
| Chai Vhon Hui | Test the delete member UI completed | Font size too small and color not contrast enough. | Code the function for the delete member UI |
| 3/12/2016 | Melvin Chew Soon Jie | Code the function for login page UI completed | - | Test the function for login page UI. |
| Chiang Chin Liang | Code the function for add new member UI completed | - | Test the function for add new member UI  . |
| Khor Yi Yau | Code the function for update member UI completed | - | Test the function for update member UI. |
| Lim Zhen Kai | Code the function for view and search member UI completed | - | Test the function for view and search member UI. |
| Chai Vhon Hui | Code the function for the delete member UI completed | - | Test the function for delete member UI. |
| 3/12/2016 | Melvin Chew Soon Jie | Test the function for login page UI completed and completed user story | - | - |
| Chiang Chin Liang | Test the function for add new member UI completed and completed user story | - | - |
| Khor Yi Yau | Test the function for update member UI completed and completed user story | - | - |
| Lim Zhen Kai | Test the function for view and search member UI completed and completed user story | - | - |
| Chai Vhon Hui | Test the function for delete member UI completed | - | - |