**1st Sprint**

**Sprint Review Meeting**

In the Sprint Review Meeting, the development team and the Scum Master reviewed the project developed throughout the first sprint to the product owner as well as the stakeholders. Below are the records of the feedbacks and opinions from the product owner and the stakeholders.

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer’s Name** | **Tasks/Functions presented** | **Feedbacks from product owner/stakeholders** | **Tasks will be worked on the next sprint** |
| Lim Zhen Kai (A former Scrum Master) | View and Search member function | **Good features:**   * The functions worked correctly and properly as expected.   **Poor features:**   * Validation is needed. | * Perform coding and testing on : * Layout design for view staff and search staff. * View staff function. * Search staff details function. * Perform bugs fixing in the code. |
| Melvin Chew Soon Jie | Login Function | **Good features:**   * The functions worked correctly and properly as expected. * The functions worked in an efficient manner in terms of time.   **Poor features:**   * Should limit the input length. * Design need some improvement. | * Perform coding and testing on : * Layout design for add staff. * Add staff function * Validation included in function. |
| Chiang Chin Liang | Add new member | **Good features:**   * The design layout is great and worked successfully as expected.   **Poor features:**   * No showing any inform or error messages. | Become the Scrum Master in the next sprint and continue to lead the development team. |
| Chai Vhon Hui | Delete or remove member | **Good features:**   * Function ran logically. * All text can see clearly. | * Perform coding and testing on : * Layout design for delete staff function. * Delete or remove staff function. * Perform bugs fixing in the code. |
| Khor Yi Yau | Update member detail | **Good features:**   * The process time is fast and efficiency. * The instruction tool is helpful and less error occurred.   **Poor features:**   * Validation is needed. | * Perform coding and testing on : * Layout design for update staff * Update staff function. * Perform bugs fixing in the code. |

**Other comments from product stakeholders for the overall system:**

The user interface design is too plain and simple, wanted to have a background picture for the system or colour for button.

* **A company logo as background**
* **Using greed for “OK” or “Confirm” button**
* **Using red for “Delete” or “Remove” button**
* **Using search icon the represent search function**