**2nd Sprint**

**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 15 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 4/12/2016 | Melvin Chew Soon Jie | - | - | Add new staff |
| Khor Yi Yau | - | - | Update staff |
| Lim Zhen Kai | - | - | View and search staff |
| Chai Vhon Hui | - | - | Delete staff |
| 5/12/2016 | Melvin Chew Soon Jie | Add new staff completed. | Unclear user requirements | Design add new staff UI |
| Khor Yi Yau | Update staff completed | Unclear user requirements | Design update staff UI |
| Lim Zhen Kai | View staff completed | Unclear user requirements | Design view and search staff UI |
| Chai Vhon Hui | Delete staff completed | Unclear user requirements | Design delete staff UI |
| 6/12/2016 | Melvin Chew Soon Jie | Design add new staff UI completed | - | Code the add new staff UI |
| Khor Yi Yau | Design update staff UI completed | - | Code the update staff UI |
| Lim Zhen Kai | Design view and search staff UI completed | - | Code the view and search staff UI |
| Chai Vhon Hui | Design delete staff UI completed | - | Code the delete staff UI. |
| 7/12/2016 | Melvin Chew Soon Jie | Code the add new staff UI  completed | Layout is hard to adjust. | Test the add new staff UI. |
| Khor Yi Yau | Code the update staff UI completed | Layout is hard to adjust. | Test the update staff UI. |
| Lim Zhen Kai | Code the view and search staff UI completed | Layout is hard to adjust. | Test the view and search staff UI |
| Chai Vhon Hui | Code the delete staff UI completed | Layout is hard to adjust. | Test the delete staff UI |
| 8/12/2016 | Melvin Chew Soon Jie | Test the add new staff UI completed | Font size too small and color not contrast enough. | Code the function for add new staff UI. |
| Khor Yi Yau | Test the update staff UI completed | Font size too small and color not contrast enough. | Code the function for update staff UI. |
| Lim Zhen Kai | Test the view and search staff UI completed | Font size too small and color not contrast enough. | Code the function for view and search staff UI. |
| Chai Vhon Hui | Test the delete staff UI completed | Font size too small and color not contrast enough. | Code the function for the delete staff UI |
| 9/12/2016 | Melvin Chew Soon Jie | Code the function for add new staff UI completed | - | Test the function for add new staff UI  . |
| Khor Yi Yau | Code the function for update staff UI completed | - | Test the function for update staff UI. |
| Lim Zhen Kai | Code the function for view and search staff UI completed | - | Test the function for view and search staff UI. |
| Chai Vhon Hui | Code the function for the delete staff UI completed | - | Test the function for delete staff UI. |
| 10/12/2016 | Melvin Chew Soon Jie | Test the function for add new staff UI completed and completed user story | - | - |
| Khor Yi Yau | Test the function for update staff UI completed and completed user story | - | - |
| Lim Zhen Kai | Test the function for view and search staff UI completed and completed user story | - | - |
| Chai Vhon Hui | Test the function for delete staff UI completed | - | - |