Sprint Retrospective Meeting

|  |  |  |
| --- | --- | --- |
| **What went well during the sprint cycle?** | **What could be improved in the next sprint?** | **What went wrong during the sprint cycle?** |
| * Not once was there a task delayed due to a code review not being done. * Coding is well designed with high standard without duplicate code * The completed project in the sprint mostly meets the requirements even though there are some requirement changed. * Coordination among team member facilitated by daily scrum meeting | * Team is doing a good job at creating but not meet the requirement that being accomplished yet. * Work is not added during the Sprint, The team has permission to add work to the Sprint to make improvements**.** * Daily scrum meeting were effective but were not efficient | * The feature is not actually meet the requirement. * Team member cannot communicate with client, cause client relationship issues * Team member only speak when asked otherwise remains silent |