**3rd Sprint**

**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 15 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 11/12/2016 | Melvin Chew Soon Jie | - | - | Add new schedule |
| Chiang Chin Liang | - | - | Update schedule |
| Lim Zhen Kai | - | - | View and search schedule |
| Chai Vhon Hui | - | - | Delete schedule |
| 12/12/2016 | Melvin Chew Soon Jie | Add new schedule completed. | Unclear user requirements | Design add new schedule UI |
| Chiang Chin Liang | Update schedule completed | Unclear user requirements | Design update schedule UI |
| Lim Zhen Kai | View schedule completed | Unclear user requirements | Design view and search schedule UI |
| Chai Vhon Hui | Delete schedule completed | Unclear user requirements | Design delete schedule UI |
| 13/12/2016 | Melvin Chew Soon Jie | Design add new schedule UI completed | - | Code the add new schedule UI |
| Chiang Chin Liang | Design update schedule UI completed | - | Code the update schedule UI |
| Lim Zhen Kai | Design view and search schedule UI completed | - | Code the view and search schedule UI |
| Chai Vhon Hui | Design delete schedule UI completed | - | Code the delete schedule UI. |
| 14/12/2016 | Melvin Chew Soon Jie | Code the add new schedule UI  completed | Layout is hard to adjust. | Test the add new schedule UI. |
| Chiang Chin Liang | Code the update schedule UI completed | Layout is hard to adjust. | Test the update schedule UI. |
| Lim Zhen Kai | Code the view and search schedule UI completed | Layout is hard to adjust. | Test the view and search schedule UI |
| Chai Vhon Hui | Code the delete schedule UI completed | Layout is hard to adjust. | Test the delete schedule UI |
| 15/12/2016 | Melvin Chew Soon Jie | Test the add new schedule UI completed | Font size too small and color not contrast enough. | Code the function for add new schedule UI. |
| Chiang Chin Liang | Test the update schedule UI completed | Font size too small and color not contrast enough. | Code the function for update schedule UI. |
| Lim Zhen Kai | Test the view and search schedule UI completed | Font size too small and color not contrast enough. | Code the function for view and search schedule UI. |
| Chai Vhon Hui | Test the delete schedule UI completed | Font size too small and color not contrast enough. | Code the function for the delete schedule UI |
| 16/12/2016 | Melvin Chew Soon Jie | Code the function for add new schedule UI completed | - | Test the function for add new schedule UI  . |
| Chiang Chin Liang | Code the function for update schedule UI completed | - | Test the function for update schedule UI. |
| Lim Zhen Kai | Code the function for view and search schedule UI completed | - | Test the function for view and search schedule UI. |
| Chai Vhon Hui | Code the function for the delete schedule UI completed | - | Test the function for delete schedule UI. |
| 17/12/2016 | Melvin Chew Soon Jie | Test the function for add new schedule UI completed and completed user story | - | - |
| Chiang Chin Liang | Test the function for update schedule UI completed and completed user story | - | - |
| Lim Zhen Kai | Test the function for view and search schedule UI completed and completed user story | - | - |
| Chai Vhon Hui | Test the function for delete schedule UI completed | - | - |