**4th Sprint**

**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 15 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 18/12/2016 | Melvin Chew Soon Jie | - | - | Add new reservation and payment |
| Khor Yi Yau | - | - | Update reservation and payment |
| Chiang Chin Liang | - | - | View and search reservation and payment |
| Chai Vhon Hui | - | - | Delete reservation and payment |
| 19/12/2016 | Melvin Chew Soon Jie | Add new reservation and payment completed. | Unclear user requirements | Design add new reservation and payment UI |
| Khor Yi Yau | Update reservation and payment completed | Unclear user requirements | Design update reservation and payment UI |
| Chiang Chin Liang | View reservation and payment completed | Unclear user requirements | Design view and search reservation and payment UI |
| Chai Vhon Hui | Delete reservation and payment completed | Unclear user requirements | Design delete reservation and payment UI |
| 20/12/2016 | Melvin Chew Soon Jie | Design add new reservation and payment UI completed | - | Code the add new reservation and payment UI |
| Khor Yi Yau | Design update reservation and payment UI completed | - | Code the update reservation and payment UI |
| Chiang Chin Liang | Design view and search reservation and payment UI completed | - | Code the view and search reservation and payment UI |
| Chai Vhon Hui | Design delete reservation and payment UI completed | - | Code the delete reservation and payment UI. |
| 21/12/2016 | Melvin Chew Soon Jie | Code the add new reservation and payment UI  completed | Layout is hard to adjust. | Test the add new reservation and payment UI. |
| Khor Yi Yau | Code the update reservation and payment UI completed | Layout is hard to adjust. | Test the update reservation and payment UI. |
| Chiang Chin Liang | Code the view and search reservation and payment UI completed | Layout is hard to adjust. | Test the view and search reservation and payment UI |
| Chai Vhon Hui | Code the delete reservation and payment UI completed | Layout is hard to adjust. | Test the delete reservation and payment UI |
| 22/12/2016 | Melvin Chew Soon Jie | Test the add new reservation and payment UI completed | Font size too small and color not contrast enough. | Code the function for add new reservation and payment UI. |
| Khor Yi Yau | Test the update reservation and payment UI completed | Font size too small and color not contrast enough. | Code the function for update reservation and payment UI. |
| Chiang Chin Liang | Test the view and search reservation and payment UI completed | Font size too small and color not contrast enough. | Code the function for view and search reservation and payment UI. |
| Chai Vhon Hui | Test the delete reservation and payment UI completed | Font size too small and color not contrast enough. | Code the function for the delete reservation and payment UI |
| 23/12/2016 | Melvin Chew Soon Jie | Code the function for add new reservation and payment UI completed | - | Test the function for add new reservation and payment UI  . |
| Khor Yi Yau | Code the function for update reservation and payment UI completed | - | Test the function for update reservation and payment UI. |
| Chiang Chin Liang | Code the function for view and search reservation and payment UI completed | - | Test the function for view and search reservation and payment UI. |
| Chai Vhon Hui | Code the function for the delete reservation and payment UI completed | - | Test the function for delete reservation and payment UI. |
| 24/12/2016 | Melvin Chew Soon Jie | Test the function for add new reservation and payment UI completed and completed user story | - | - |
| Khor Yi Yau | Test the function for update reservation and payment UI completed and completed user story | - | - |
| Chiang Chin Liang | Test the function for view and search reservation and payment UI completed and completed user story | - | - |
| Chai Vhon Hui | Test the function for delete reservation and payment UI completed | - | - |